SPRINTS

Sprint 1. From 11/10/2018-> 01/11/2018.

First part 11/10 -

Backlog (higher up the list means higher priority):

* Implement client-server connection architecture
* Implement the database connection to the client server architecture
* Implement core design patterns (Observer pattern)
* Test the implementation (white box)
* Adjust UML diagrams

Second part 25/10 –

Third part 01/11 –

Sprint review:

* We did not possess the knowledge to accomplish most of the tasks. Reason: the group was busy studying design patterns that must be used to implement the required features.
* The group worked on:
  + understanding the underlying issues,
  + coming up with a strategy to solve them and get back on track
* The group concluded:
  + Java architecture has to be implemented first as more knowledge is available to group members in that direction
  + The java architecture will be built after the second SDJ assignment will be completed since it requires implementing RMI which is the core pattern of our SEP project. Reason: The group is still lacking required knowledge to finalize this tasks within acceptable time frame

Finished Work:

* UML adjusted and prepared for acting up on the group conclusion from the first sprint

Sprint retrospective (general thoughts)

* Implementation is mandatory for next sprint as failure to do so will set the project far behind.

Sprint 2. From 08/11/2018 -> 22/11/2018.

First part 08/11 –

Backlog (higher up the list means higher priority):

* Implement client-server connection architecture
* Implement the database connection to the client server architecture
* Implement core design patterns (Observer pattern)
* Test the implementation (white box)
* Adjust UML diagrams

Second part 15/11 –

Third part 22/11 –

Sprint 3. From 29/11/2018 -> 07/12/2018.

First part 29/11 –

Second part 06/12 –

Third part 07/12 –

Sprint 4. From 10/12/2018 -> 12/12/2018.

First part 10/12 –

Second part 11/12 –

Third part 12/12 –

Sprint 5. From 13/12/2018 -> 17/12/2018

First part 13/12 –

Second part 14/12 –

Third part 17/12 –

Sprint 6. From 18/12/2018 -> 19/12/2018.

First part 18/12 –

Second part 19/12 –

This should include the final Testing and getting ready for Hand In